Initial Project Planning Template

| Date | 29 July 2026 |
| --- | --- |
| Team ID | Rithika C |
| Project Name | India's Agricultural Crop Production Analysis (1997–2021) |
| Maximum Marks | 4 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members | Sprint Start Date | Sprint End Date (Planned) |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Data Collection | USN-1 | As a developer, I will collect India's agricultural crop production dataset (1997–2021) from a reliable source. | 2 | High | Rithika C | 20-07-2026 | 21-07-2026 |
| Sprint-1 | Data Preparation | USN-2 | As a developer, I will clean, validate, and prepare the dataset using Microsoft Excel for analysis. | 3 | High | Rithika C | 22-07-2026 | 23-07-2026 |
| Sprint-2 | Dashboard Development | USN-3 | As a developer, I will create an interactive Tableau dashboard with KPIs, state-wise, crop-wise, and season-wise analysis. | 5 | High | Rithika C | 24-07-2026 | 26-07-2026 |
| Sprint-2 | Story Development. | USN-4 | As a developer, I will create a Tableau Story to present agricultural production insights through multiple scenes. | 3 | High | Rithika C | 27-07-2026 | 28-07-2026 |
| Sprint-3 | Dashboard Testing & Documentation | USN-5 | As a developer, I will test dashboard filters and visualizations, verify results, publish the Tableau dashboard and story, and update the GitHub repository with project files and documentation.. | 3 | High | Rithika C | 29-07-2026 | 29-07-2026 |